Commitment Scale

Purpose: To identify and secure the support and remove the resistance of people and systems vital to the accomplishment of the work.

When to Use: When you need to understand how much work needs to be done to achieve desired levels of commitment and when you need to set priorities and develop appropriate communication plans for different groups.

Steps:

- List the stakeholder groups across the top

- For each stakeholder group, place an “x” next to the current level of commitment

- For each stakeholder group, place a dot next to the level of commitment required for successful project completion

- Draw an arrow *) from the “x” to the dot

- Assess the amount of change needed in each stakeholder group

- Identify specific actions to help each stakeholder group build the necessary commitment

|  | People or Groups |  |  |
| --- | --- | --- | --- |
| Level of Commitment | Sales | Management | Customer |
| Enthusiastic support Will work hard to make it happen |  |  |  |
| Help it work Will lend appropriate support |  |  |  |
| Hesitant Holds some reservations; won’t volunteer |  |  |  |
| Indifferent Won’t help; won’t hurt |  |  |  |
| Uncooperative Will have to be prodded |  |  |  |
| Opposed Will openly act on and state opposition |  |  |  |
| Hostile Will block at all costs |  |  |  |

*) How to draw an arrow:

Go to View>Toolbars>Drawing: Click on the arrow sign and draw a line.